## Slide 1
Process is
continuously improving
Have Definition of Done (DoD)
DoD achievable within each iteration
Team respects DoD
The bottom line
Delivering working, tested software every 4 weeks or less
Delivering what the
business needs most
Demo happens after every sprint
Shows working, tested software
Feedback received from stakeholders & PO
Retrospective happens after every sprint
Results in concrete improvement proposals
Some proposals actually get implemented
Whole team + PO participates
Team has a sprint backlog
Highly visible
Updated daily
Owned exclusively by the team
Have sprint planning meetings
PO participates
Whole team participates
Results in a sprint plan
Whole team believes plan is achievable
PO satisfied with priorities
PO brings up-to-date PBL
Iteration length 4 weeks or less
Always end on time
Team not disrupted or controlled by outsiders
Timeboxed iterations
PO has a product backlog (PBL)
Top items are prioritized by business value
Top items are estimated
PO understands purpose of all backlog items
Top items in PBL small enough to fit in a sprint
Estimates written by the team
Clearly defined product owner(PO)
PO is empowered to prioritize
PO has knowledge to prioritize
PO hasdirect contact with team
PO has direct contact with stakeholders
PO speaks with one voice (in case PO is a team)
Team members sit together
If you achieve these you can ignore the rest of the checklist. Your process is fine.
These are central to Scrum. Without these you probably shouldn’t call it Scrum.
Core Scrum
PO has product vision that is in sync with PBL
PBL and product vision is highly visible
Everyone on the teamparticipates in estimating
PO available when team is estimating
Team members not locked into specific roles
Team has all skills needed to bring backlog items to Done
Team has a Scrum Master (SM)
Whole team knows top 1-3 impediments
SM has strategy for how to fix top impediment
SM focusing on removing impediments
Escalated to management when team can’t solve
Velocity is measured
Velocity only includes items that are Done
PO uses velocity for release planning
Team has a sprint burndown chart
PBL items are broken into tasks within a sprint
Estimates for ongoing tasks are updated daily
Highly visible
Updated daily
PO participates at least a few times per week
All items in sprint plan have an estimate
SM sits with the team
Daily Scrum is every day, same time & place
Sprint tasks are estimated
Estimate relative size (story points) rather than time
Max 15 minutes
Each team member knows what the others are doing
Most of these will usually be needed, but not always all of them. Experiment!
Recommended but not always necessary
Daily Scrum happens
Whole team participates
Problems & impediments are surfaced
You have a Chief Product Owner (if many POs)
Dependent teams do Scrum of Scrums
Dependent teams integrate within each sprint
Scaling
Having fun! High energy level.
Overtime work is rare and happens voluntarily
Discussing, criticizing, and experimenting with the process
Positive indicators
Scrum Checklist
http://www.crisp.se/scrum/checklist | Version 2.2 (2010-10-04)
the unofficial
Henrik Kniberg
PO = Product owner SM = Scrum Master PBL = Product Backlog DoD = Definition of Done
Team usually delivers what they committed to
Leading indicators of a good Scrum implementation.
These are pretty fundamental to any Scrum scaling effort.
Max 9 people per team
Iterations that are doomed to fail are terminated early

## Slide 2
持续地改进过程
具有完成的定义(DoD)
DoD在每个迭代内都是切实可行的
团队尊重DoD
基本条目
每个迭代(4周以内)交付测试过且可工作的软件
交付业务最需要的内容
每个迭代后举行演示(demo)
展示测试过且可工作的软件
收到来自利益相关者和PO的反馈
每个迭代结束后都举行回顾(retrospective)
产出具体的改进提案
一些提案真正得到实现
团队全员和PO参加
团队拥有一个迭代待办项列表(sprint backlog)
高度可视化
毎日更新
完全地由团队拥有
举行迭代计划会议(sprint planning meetings)
PO参加
团队全员参加
产出迭代计划(sprint plan)
团队全员相信计划是切实可行的
PO对待办项的优先级满意
PO展示最新的产品待办项列表
迭代长度小于等于4周
总是按时结束
团队不被外部打扰或控制
基于时间盒的迭代
PO 拥有一个 产品待办项列表（product backlog)
高优先级待办项是按业务价值排序过的
高优先级待办项是估算过的
PO理解所有待办项的目的
高优先级待办项粒度足够细，可以放入一个迭代内
由团队进行估算
明确产品负责人(PO)
PO有权进行优先级排序
PO有知识进行优先级排序
PO直接与团队接触
PO直接与利益相关者接触
当PO是一个团队时， PO们统一口径
团队成员坐在一起
如果你做到了这些，就可以忽略检查清单的其他部分。你的过程还不错
这些条目是Scrum的主要元素。没有它们，你就不能称之为Scrum
Scrum核心
PO的产品愿景体现在产品待办项列表中
产品待办项列表和产品愿景高度可视化
团队全员参与估算
团队估算时PO在场
团队成员不会局限于特定角色
团队具备完成待办项的所有技能
团队具有一个Scrum Master(SM)
团队都知道最紧迫的1-3条障碍
SM具备应对策略去解决紧迫的障碍
SM专注于移除障碍
当团队不能解决时提交给管理层
度量速率(velocity)
速率仅统计完成的待办项
PO利用速率来做发布计划(release planning)
团队拥有一个迭代燃尽图
当前迭代内的待办项拆分成任务(task)
毎日重新估算进行中的任务
高度可视化
毎日更新
PO每周至少参加几次
迭代计划内的所有待办项都具有估算值
SM 与团队坐在一起
每日站会(daily scrum)每天举行，固定地点和时间
迭代的任务是估算过的
用相对大小(故事点)而不是时间来估算
最长15分钟
每个团队成员都知道其他人在做什么
大多数通常是需要的，但不是所有。尝试!
推荐但不完全是必须的
举行每日站会(daily scrum)
团队全员参加
暴露出问题和障碍
存在一个首席产品负责人(chief PO)(如果多个PO的话)
相互依赖的团队举行Scrum of Scrums
相互依赖的团队每个迭代内进行集成
扩大规模
快乐! 热情饱满
很少加班且自愿发生
对过程进行讨论、批评和尝试
积极信号
Scrum检查清单
http://www.crisp.se/scrum/checklist | Version 2.2 (2010-10-04)
非官方
Henrik Kniberg
PO = Product owner SM = Scrum Master PBL = Product Backlog DoD = Definition of Done
队通常能够交付他们承诺的内容
良好Scrum实施的主要信号。
任何扩大Scrum规模的努力都要具备的最基本条件。
每个团队最多9人
注定失败的迭代趁早结束
简体中文翻译：
申健 JackyShen@ScrumChina.com
窦涵之 Hanzhi.Dou@CugeSoft.com
Notes: = the unofficial Scrum Checklist =
* version: 2.2 (2013-08-13)
* http://www.crisp.se/scrum/checklist
* Henrik Kniberg
* 简体中文翻译：申健 窦涵之
== The bottom line / 基本项目 ==
* If you achieve these you can ignore the rest of the checklist. Your processs is fine.
* 如果你做到了这些，就可以忽略检查清单的其他部分。你的过程还不错。
* [ ] Deliveling **working, tested software** every 4 weeks or less
* [ ] 每个迭代(4周以内)交付**测试过且可工作的软件**
* [ ] Delivering what the **business needs** most
* [ ] 交付**业务最需要的**内容
* [ ] Process is **continuously improving**
* [ ] **持续地改进**过程
== Core Scrum / Scrum核心 ==
* These are central to Scrum. Without these you probably shouldn't call it Scrum.
* 这些条目是Scrum的主要元素。没有它们，你就不能称之为Scrum。
* [ ] Clearly defined **product owner (PO)**
* [ ] 明确**产品负责人(PO)**
* [ ] PO is **empowered** to prioritize
* [ ] PO**有权**进行优先级排序
* [ ] PO has **knowledge** to priortize.
* [ ] PO**有知识**进行优先级排序
* [ ] PO has direct **contact with team**
* [ ] PO直接**与团队接触**
* [ ] PO has direct **contact with stakeholders**
* [ ] PO直接**与利益相关者接触**
* [ ] PO speaks **with one voice** (in case PO is a team)
* [ ] 当PO是一个团队时， PO们**统一口径**
* [ ] Team has a **sprint backlog**
* [ ] 团队拥有一个**迭代待办项列表(sprint backlog)**
* [ ] Highly **visible**
* [ ] 高度**可视化**
* [ ] **Updated** daily
* [ ] 毎日**更新**
* [ ] Owned exclusively by the **team**
* [ ] 完全地由**团队**拥有
* [ ] **Daily Scrum** happens
* [ ] 举行**每日站会(daily scrum)**
* [ ] Whole team participates
* [ ] 团队全员参加
* [ ] Problem & impediments are surfaced
* [ ] 暴露出问题和障碍
* [ ] **Demo** happens after every sprint
* [ ] 每个迭代后举行**演示(demo)**
* [ ] Shows **working, tested software**
* [ ] 展示**测试过且可工作的软件**
* [ ] **Feedback** received from stakeholders & PO
* [ ] 收到来自利益相关者和PO的**反馈**
* [ ] Have **Definition of Done (DoD)**
* [ ] 具有 **完成的定义(DoD)**
* [ ] DoD **achievable** within each iteration
* [ ] DoD在每个迭代内都是**切实可行的**
* [ ] Team **respects** DoD
* [ ] 团队**尊重**DoD
* [ ] **Retrospective** happens after every sprint
* [ ] 每个迭代结束后都举行**回顾(retrospective)**
* [ ] Results in concrete improvement **proposals**
* [ ] 产出具体的改进**提案**
* [ ] Some proposals actually get **implemented**
* [ ] 一些提案真正得到**实现**
* [ ] **Whole team + PO** participates
* [ ] **团队全员和PO**参加
* [ ] PO has a **product backlog(PBL)**
* [ ] PO 拥有一个 **产品待办项列表（product backlog)**
* [ ] Top items are **prioritized** by business value
* [ ] 高优先级待办项是按业务价值**排序过的**
* [ ] Top items are **estimated**
* [ ] 高优先级待办项是**估算过的**
* [ ] **Estimates written by the team**
* [ ] **由团队进行估算**
* [ ] Top items in **PBL small enough to fit in a sprint**
* [ ] 高优先级待办项**粒度足够细，可以放入一个迭代内**
* [ ] PO understands **purpose** of all backlog items
* [ ] PO理解所有待办项的**目的**
* [ ] Have **sprint planning meetings**
* [ ] 举行**迭代计划会议(sprint planning meetings)**
* [ ] **PO participates**
* [ ] **PO参加**
* [ ] PO brings **up-to-date PBL**
* [ ] PO展示**最新的产品待办项列表**
* [ ] **Whole team** participates
* [ ] **团队全员**参加
* [ ] Results in a **sprint plan**
* [ ] 产出**迭代计划(sprint plan)**
* [ ] Whole team believes plan is **achievable**
* [ ] 团队全员相信计划是**切实可行的**
* [ ] PO **satisfied with priorities**
* [ ] PO**对待办项的优先级满意**
* [ ] Timeboxed **iterations**
* [ ] 基于时间盒的**迭代**
* [ ] Iteration length **4 weeks or less**
* [ ] 迭代长度**小于等于4周**
* [ ] Always **end on time**
* [ ] 总是**按时结束**
* [ ] Team **not disrupted or controlled** by outsiders
* [ ] 团队**不被外部打扰或控制**
* [ ] Team usually **delivers what they commited to**
* [ ] 团队通常能够**交付他们承诺的内容**
* [ ] Team members **sit together**
* [ ] 团队成员**坐在一起**
* [ ] **Max 9 people** per team
* [ ] 每个团队**最多9人**
== Recommended but not always necessary / 推荐但不完全是必须的 ==
* Most of these will usually be needed, but not always all of them. Experiment!
* 大多数通常是需要的，但不是所有。尝试!
* [ ] Team **has all skills** needed to bring backlog items to Done
* [ ] 团队具备完成待办项的**所有技能**
* [ ] Team members **not locked into specific roles**
* [ ] 团队成员**不会局限于特定角色**
* [ ] Iterations that are **doomed to fail** are terminated early
* [ ] **注定失败**的迭代趁早结束
* [ ] PO has **product vision** that is in sync with PBL
* [ ] PO的**产品愿景**体现在产品待办项列表中
* [ ] PBL and product vision is **highly visible**
* [ ] 产品待办项列表和产品愿景**高度可视化**
* [ ] Everyone on the **team participates in estimating**
* [ ] **团队全员参与估算**
* [ ] **PO available**when team is estimating
* [ ] 团队估算时**PO在场**
* [ ] Estimate **relative size** (story points) rather than time
* [ ] 用**相对大小**(故事点)而不是时间来估算
* [ ] Whole team knows top 1-3 **impediments**
* [ ] 团队都知道最紧迫的1-3条**障碍**
* [ ] **SM has strategy** for how to fix top impediment
* [ ] **SM具备应对策略**去解决紧迫的障碍
* [ ] **SM forcusing** on removing impediments
* [ ] **SM专注于**移除障碍
* [ ] **Escalated to management** when team can't solve
* [ ] 当团队不能解决时提交给**管理层**
* [ ] Team has a **Scrum Master (SM)**
* [ ] 团队具有一个**Scrum Master(SM)**
* [ ] SM **sits with the team**
* [ ] SM **与团队坐在一起**
* [ ] PBL items **are broken into tasks** within a sprint
* [ ] 当前迭代内的待办项**拆分成任务(task)**
* [ ] Sprint tasks are **estimated**
* [ ] 迭代的任务是**估算过的**
* [ ] Estimates for ongoing tasks are **updated daily**
* [ ] **毎日重新估算**进行中的任务
* [ ] **Velocity** is measured
* [ ] 度量**速率(velocity)**
* [ ] All Items in sprint plan have an **estimate**
* [ ] 迭代计划内的所有待办项都具有**估算值**
* [ ] PO uses velocity for **release planning**
* [ ] PO利用速率来做**发布计划(release planning)**
* [ ] Velocity only includes items that are **Done**
* [ ] 速率仅统计**完成**的待办项
* [ ] Team has a **sprint burndown chart**
* [ ] 团队拥有一个**迭代燃尽图**
* [ ] Highly **visible**
* [ ] 高度**可视化**
* [ ] **Updated** daily
* [ ] 毎日**更新**
* [ ] **Daily Scrum** is every day, same time & place
* [ ] **每日站会(daily scrum)**每天召开，固定地点和时间
* [ ] **PO participates** at least a few times per week
* [ ] **PO每周至少参加几次**
* [ ] Max **15 miniutes**
* [ ] 最长**15分钟**
* [ ] Each team member **knows what the others are doing**
* [ ] 每个团队成员都**知道其他人在做什么**
== Scaling / 规模扩大 ==
* These are pretty fundamental to any Scrum scaling effort.
* 任何扩大Scrum规模的努力都要具备的最基本条件。
* [ ] You have a **Chief Product Owner** (if many POs)
* [ ] 存在一个**首席产品负责人(chief product owner)**(如果多个PO的话)
* [ ] Dependent teams do **Scrum of Scrums**
* [ ] 相互依赖的团队召开**Scrum of Scrums**
* [ ] Dependent teams **integrate within each sprint**
* [ ] 相互依赖的团队**每个迭代内进行集成**
== Positive indicators / 积极信号 ==
* Leading indicators of a good Scrum implementation.
* 良好Scrum实施的主要信号。
* [ ] **Having fun!** High energy level.
* [ ] **快乐!** 热情饱满
* [ ] **Overtime work is rare** and happend voluntarily
* [ ] **很少加班**且自愿发生
* [ ] Discussing, criticizing, and **experimenting** with the process
* [ ] 对过程进行讨论、批评和**尝试**

## Slide 3
What is this? Who is it for?
The Scrum checklist is a simple tool to help you get started with Scrum, or assess your current implementation of Scrum.
Note that these aren't rules. They are guidelines. A team of two might decide to skip the daily Scrum, since they are pair programming all day anyway and might not need a separate meeting to synchronize. Fine. Then they have intentionally skipped a Scrum practice but ensured that the underlying purpose of the scrum practice has been fulfilled in another way. That is what counts!
If you are doing Scrum it might be interesting to have the team go through this list at a retrospective. As a discussion tool, not an evaluation tool.
How do I use it?
Joe: "For this retrospective, I've brought a useful little checklist. Is there any of this stuff that we aren't doing?”
Lisa: "Hmmm, let's see. Well, we're certainly missing Definition of Done, and we don't measure Velocity.”
Joe: "Well, 'Definition of Done' is listed under 'Core Scrum' so it seems pretty important! Velocity is listed under 'Recommended but not always necessary' so let's wait with that and start with the core stuff.
Lisa: "Look, we're also missing 'Delivering working, tested software every 4 weeks or less'. That's listed under 'The bottom line'! Makes sense, because marketing is always complaining about that!”
Joe: "Maybe a concept like 'Definition of Done' could help us take on smaller bits per sprint and get stuff releasable more often?’
Lisa: "Good idea, let's give it a shot.”
How do I NOT use it?
Big Boss: "OK team, time to see how Scrum compliant you are. Fill in this checklist please.”
Joe: "Boss, I'm happy to report that we are doing everything. Well, everything except Sprint burndown charts”
Big Boss: "Bad, bad team! It says here that you should be doing those... er... sprint burning thingies! I want them!"
Lisa: "But we do 2 week sprints and almost always manage to deliver what we commit to, and the customers are happy. Sprint burndown charts wouldn't add value at this stage.”
Big Boss: "Well it says here that you should do it, so don't let me catch you cheating again, or I'll call in the Scrum Police!”
Is this an official checklist?
No. The checklist reflects my personal & subjective opinion about what really matters in Scrum. I've spent years helping companies get started with Scrum and met hundreds of other practitioners, trainers, and coaches; and I've found that checklists like this can be helpful, if used correctly.
Scrum Checklist
Henrik Kniberg
www.crisp.se/scrum/checklist

## Slide 4
这是什么？ 给谁用？
Scrum检查清单是一个简单的工具，帮助你启动Scrum，或评估当前的Scrum实施状况。
注意这不是规则。它们是指导方针。两个人的团队可能决定不举行每日站会，因为他们整天结对编程而无需一个单独的会议去同步。好吧。他们故意地略过了一项Scrum实践，但确保了Scrum实践的根本目的以另一种形式得到了满足。这是最重要的！
如果你在实施Scrum，在回顾会议中让团队来逐条检查这份清单可能会很有意思。作为一个讨论工具，而不是评估工具。
我该如何使用？
小周: “这次回顾会议，我带来一个有用的小清单。有哪些事情我们没做到吗？”
小丽: “嗯，咱们来看看。哦，我们肯定漏掉了DoD，我们也没有度量速率。”
小周: “哦，'DoD'列在'Scrum核心'之内，看起来非常重要。'速率'列在'推荐但不完全是必须的'之内，那就让我们等一下，先开始核心的事情。”
小丽: “看，我们还漏掉了'每个迭代(4周以内)交付测试过且可工作的软件'。它列在'基本项目'之内！有道理，因为市场部总是在抱怨这件事！”
小周: “或许'DoD'的概念能帮助我们在每个迭代都完成一小部分，并且更频繁地交付？”
小丽: “好主意，让我们试一试。”
什么情况下不该使用？
大老板: “好了团队，该看看我们的Scrum实施得怎么样了？请填一下这份检查清单。”
小周: “老板，我很高兴向你汇报我们所有事情都在做。好吧，除了迭代燃尽图这一项。”
大老板: “烂，烂团队！这上面说你们应该做那些…呃…迭代燃尽什么的！我想要它们！”
小丽: “但我们运行两周长度的迭代，而且几乎总能交付我们所承诺的，客户也挺满意。迭代燃尽图目前不会增加什么价值。”
大老板: “可这上面说你们应该做，别让我再逮到你们耍花招，否则我会找些Scrum警察过来。”
这是官方的检查清单吗？
不是。它反映了我个人对Scrum重要事物的主观看法。我花了好几年来帮助许多公司启动Scrum，并会见了数百位实践者、培训师和教练；我发现如果使用得当，像这样的清单是有益的。
Scrum检查清单
Henrik Kniberg
www.crisp.se/scrum/checklist
简体中文翻译：
申健 JackyShen@ScrumChina.com
窦涵之 Hanzhi.Dou@CugeSoft.com
Notes: What is this? Who is it for?
这是什么？ 给谁用？
The Scrum checklist is a simple tool to help you get started with Scrum, or assess your current implementation of Scrum.
Scrum检查清单是一个简单的工具，帮助你启动Scrum，或评估当前的Scrum实施状况。
Note that these aren't rules. They are guidelines. A team of two might decide to skip the daily Scrum, since they are pair programming all day anyway and might not need a separate meeting to synchronize. Fine. Then they have intentionally skipped a Scrum practice but ensured that the underlying purpose of the scrum practice has been fulfilled in another way. That is what counts!
注意这不是规则。它们是指导方针。两个人的团队可能决定不举行每日站会，因为他们整天结对编程而无需一个单独的会议去同步。好吧。他们故意地略过了一项Scrum实践，但确保了Scrum实践的根本目的以另一种形式得到了满足。这是最重要的！
If you are doing Scrum it might be interesting to have the team go through this list at a retrospective. As a discussion tool, not an evaluation tool.
如果你在实施Scrum，在回顾会议中让团队来逐条检查这份清单可能会很有意思。作为一个讨论工具，而不是评估工具。
How do I use it?
我该如何使用？
Joe: "For this retrospective, I've brought a useful little checklist. Is there any of this stuff that we aren't doing?”
小周：“这次回顾会议，我带来一个有用的小清单。有哪些事情我们没做到吗？”
Lisa: "Hmmm, let's see. Well, we're certainly missing Definition of Done, and we don't measure Velocity.”
小丽：“嗯，咱们来看看。哦，我们肯定漏掉了DoD，我们也没有度量速率。”
Joe: "Well, 'Definition of Done' is listed under 'Core Scrum' so it seems pretty important! Velocity is listed under 'Recommended but not always necessary' so let's wait with that and start with the core stuff.
小周：“哦，'DoD'列在'核心Scrum'之内，看起来非常重要。'速率'列在'推荐但不完全是必须的'之内，那就让我们等一下，先开始核心的事情。”
Lisa: "Look, we're also missing 'Delivering working, tested software every 4 weeks or less'. That's listed under 'The bottom line'! Makes sense, because marketing is always complaining about that!”
小丽：“看，我们还漏掉了'每个迭代(4周以内)交付测试过且可工作的软件'。它列在'基本项目'之内！有道理，因为市场部总是在抱怨这件事！”
Joe: "Maybe a concept like 'Definition of Done' could help us take on smaller bits per sprint and get stuff releasable more often?’
小周：“或许'DoD'的概念能帮助我们在每个迭代都完成一小部分，并且更频繁地交付？”
Lisa: "Good idea, let's give it a shot.”
小丽：“好主意，让我们试一试。”
How do I NOT use it?
什么情况下不该使用？
Big Boss: "OK team, time to see how Scrum compliant you are. Fill in this checklist please.”
大老板：“好了团队，该看看我们的Scrum实施得怎么样了？请填一下这份检查清单。”
Joe: "Boss, I'm happy to report that we are doing everything. Well, everything except Sprint burndown charts”
小周：“老板，我很高兴向你汇报我们所有事情都在做。好吧，除了迭代燃尽图这一项。”
Big Boss: "Bad, bad team! It says here that you should be doing those... er... sprint burning thingies! I want them!"
大老板：“烂，烂团队！这上面说你们应该做那些…呃…迭代燃尽什么的！我想要它们！”
Lisa: "But we do 2 week sprints and almost always manage to deliver what we commit to, and the customers are happy. Sprint burndown charts wouldn't add value at this stage.”
小丽：“但我们运行两周长度的迭代，而且几乎总能交付我们所承诺的，客户也挺满意。迭代燃尽图目前不会增加什么价值。”
Big Boss: "Well it says here that you should do it, so don't let me catch you cheating again, or I'll call in the Scrum Police!”
大老板：“可这上面说你们应该做，别让我再逮到你们耍花招，否则我会找些Scrum警察过来。”
Is this an official checklist?
这是官方的检查清单吗？
No. The checklist reflects my personal & subjective opinion about what really matters in Scrum. I've spent years helping companies get started with Scrum and met hundreds of other practitioners, trainers, and coaches; and I've found that checklists like this can be helpful, if used correctly.
不是。它反映了我个人对Scrum重要事物的主观看法。我花了好几年来帮助许多公司启动Scrum，并会见了数百位实践者、培训师和教练；我发现如果使用得当，像这样的清单是有益的。